Longhorn B 5-36H
Drilling Plan

Page 2 of 4


[image: image1.jpg](‘Seog resources




Longhorn B5-36H
SHL: SE/SW Section 36-T12N-R63W


BHL: NE/NW Section 36-T12N-R63W
Weld County, Colorado

DRILLING PLAN

1. Estimated Tops of Important Geologic Markers & Anticipated Water, Oil, Gas or Mineral Formations:

	Formation
	TVD (ft)

@ 0’ VS 
	MD 

(ft)
	Hydrocarbon/Water

Bearing Zones

	White River

	0
	0
	

	Fox Hills
	1650
	1650
	

	Pierre Shale
	2400
	2400
	

	Sussex
	3260
	3260
	

	Shannon
	4220
	4220
	

	KOP (start curve)
	6870
	6870
	

	Niobrara
	7248
	7307
	Oil

	Intermed. Csg. Pt. (90o)
	7346
	7619
	

	Lateral (@ BHL)
	7346
	11233
	


All shows of fresh water and minerals will be adequately protected and reported.

Gas detection to be operational prior to drilling out surface casing.

2. Pressure Control Equipment:

All well control equipment shall be in accordance with Onshore Order #2 for 3M systems.

Well control equipment will be rigged up after setting surface casing.

The minimum specifications for pressure control equipment that will be provided are included on the attached schematic diagram showing size and pressure ratings.

3000# BOP with 4” or 4-1/2" Pipe Rams

3000# BOP with Blind Rams

3000# Annular

Auxiliary equipment to be used:

· Upper kelly cock with handle available.

· Stabbing Valve

The choke manifold will include appropriate valves and adjustable chokes.  The kill line will have one check valve.  

Ram type preventers will be pressure tested to full working pressure (utilizing a tester and test plug) at:

· Initial installation

· Whenever any seal subject to test pressure is broken

· following related repairs

· 30 day intervals

The annular preventer will be pressure tested to 50 percent of the rated working pressure.  

All pressure tests shall be maintained at least 10 minutes or until provisions of test are met, whichever is longer.

Annular preventers shall be functionally operated at least weekly.

Pipe and blind rams shall be activated each trip.

A BOPE pit level drill will be conducted weekly for each drilling crew.

All tests and drills will be recorded in the drilling log.

The accumulator will have sufficient capacity to open the HCR valve, close all rams plus the annular preventer, and retain 200 psi above pre-charge pressure without the use of closing unit pumps.  The system will have two independent power sources to close the preventers in accordance with 3M system requirements outlined in Onshore Order #2.

Remote controls shall be readily accessible to the driller.  Master controls shall be at the accumulator.

3. Casing & Cementing Program:

A.
The proposed casing program will be as follows:

	Section
	Measured

Depth (ft)
	Hole

Size (in)
	Size (in)
	Grade
	Weight
	Thread
	Condition

	Surface
	0 – 1410
	13 ½
	9 5/8
	J-55
	36.0
	STC
	New

	Intermediate
	0 – 7619
	8 ¾
	7
	P-110
	23.0
	LTC
	New

	Production*
	6870 –11233
	6
	4 ½
	HC P-110
	11.6
	LTC
	New



*4 ½” production string will be a liner, utilizing a liner hanger with pack-off assembly.

	Size (“)
	Grade
	Weight (lbs./ft.)
	Thread
	Collapse (psi)
	Burst (psi)
	Pressure Gradient Collapse (psi/ft.)
	Pressure Gradient Burst (psi/ft.)

	9 5/8
	J-55
	36.0
	STC
	2020
	3520
	0.47
	0.50

	7
	P-110
	23.0
	LTC
	5650
	8720
	0.50
	0.50

	4 ½
	HC P-110
	11.6
	LTC
	8650
	10690
	0.50
	0.50


All casing strings below the conductor shall be pressure tested to 0.22 psi/ft. of casing string length or 1500 psi, whichever is greater, but not to exceed 70% minimum internal yield.

B.
The proposed cementing program will be as follows:

Surface String: 
Cement will be circulated to surface.  Estimated volume (gauge hole + 50% excess):


730 sx Type III Cement + 1% CaCl2 + 0.25#/sx Cello flake @ 14.5 ppg, 1.41 ft3/sx.


Top Out (if required):  Type III Cement + 2% CaCl2 @ 14.5 ppg, 1.41 ft3/sx..


Intermediate String:
   Cement will be circulated to surface. Estimated volume 

   (gauge hole + 30% excess):

Lead (0 - 500’ above KOP): 660 sx Premium Lite + 3% gel + 0.25#/sx Cello flake @ 12.5 ppg, 1.89 ft3/sx

Tail (500’ above KOP - ICP): 145 sx 50/50 Poz/G + 3% gel + 20% Silica Flour @ 13.5 ppg, 1.71 ft3/sx.

Actual cement volumes used on intermediate string will be calculated and adjusted based upon average hole size as determined by a lag @ 7,680’. 10% excess will be pumped on both slurries.

Production Liner: 
Un-cemented with Swell Packers


OR


275 sx Premium Lite High Strength D @ 13.0 ppg, 1.82 ft3/sx.


Cement will be brought up to the top of the liner (100’ above KOP). Estimated volume (gauge hole + 30% excess in open hole, 0% excess in 7” x 4-1/2” casing annulus).
Actual cement volumes used on the production liner will be calculated and adjusted based upon average hole size as determined by a lag @ the lateral MTD. 10% excess will be used in open hole and 0% excess in 7” x 4-1/2” casing annulus.

After cementing, but before commencing any test, the casing string will stand cemented until cement has reached a compressive strength of 500 psi at the shoe.  WOC times will be recorded in the driller’s log.

OR

Open Hole completion without a 4 ½” liner

4. Drilling Fluids Program:

	Interval 
	Type
	Weight (ppg)
	Viscosity
	Ph
	Water

Loss (cc)
	Remarks

	Surface
	Spud
	8.4-9.0
	30-45
	8
	NC
	WBM – Gel/Lime as req’d 

	Intermediate
	LSND
	8.4-9.6
	28-60
	8-9
	NC – 8
	Water to KOP, 
WBM - polymer system KOP – ICP

	Production
	LSND
	9.0-9.6
	40-50
	8-9
	8
	WBM - polymer system


NC = no control.  Sufficient quantities of mud material will be maintained on site or be readily accessible for the purpose of assuring well control.  SPR will be recorded on daily drilling report after mudding up.  Electronic/mechanical mud monitoring equipment will be utilized and will include a pit volume totalizer (PVT), stroke counter, and flow sensor as a minimum.

5. Evaluation Program:

OH Logs


(while drilling):     MWD-GR


Surface Casing to MTD

OH Logs


(wireline):

None anticipated

Cores:

None anticipated 

DST’s:

None anticipated

6. Abnormal Conditions:

No anticipated abnormal pressures or temperatures expected to be encountered.  No hydrogen sulfide expected.

Anticipated bottom-hole pressure is approximately 3670 psi (9.6 ppg EMW)
7. Other Information:

The anticipated starting date and duration of the drilling and completion operations will be as follows:

Starting Date:

Upon Approval

Duration:

45 days

The well will be drilled from surface location to bottom hole location per attached directional plan. The proposed well path should not pose any collision or interference concerns with any existing wells along its proposed path.

Footage at top of productive zone (Intermediate casing shoe):  
1164’ FSL & 2555’ FWL, Sec 36-T12N-R63W  

A completion rig will be used for completion operations.  All conditions of this approved plan will be applicable during all operations conducted with the completion rig.







