	[image: image1.png]HALLIBURTON




	Cementing Job Summary



The Road to Excellence Starts with Safety
	Sold To #: 300721  
	Ship To #:  300721  
	Quote #:    
	Sales Order #: 6179522  

	Customer: WILLIAMS PRODUCTION RMT INC EBUSINE  
	Customer Rep: HIGHSMITH, JOEL  

	Well Name: RWF  
	Well #: 433-30  
	API/UWI #:   

	Field:     
	City (SAP): TULSA
	County/Parish: Garfield  
	State: Colorado  

	Contractor:  WILLIAMS  
	Rig/Platform Name/Num:  NABORS 577  

	Job Purpose:  Cement Surface Casing  

	Well Type: Development Well  
	Job Type: Cement Surface Casing  

	Sales Person:  MARCOTTE, WAYNE   
	Srvc Supervisor:  CALDWELL, JEFFREY     
	MBU ID Emp #:  369111  

	Job Personnel 

	HES Emp Name
	Exp Hrs
	Emp #
	HES Emp Name
	Exp Hrs
	Emp #
	HES Emp Name
	Exp Hrs
	Emp #

	 CALDWELL, JEFFREY S
	13.5
	369111
	MILLER, KEVIN Paul
	13.5
	443040
	RAYA, MIKE T
	13.5
	373406

	 SMITH, DUSTIN Michael
	13.5
	418015
	
	
	
	
	
	

	Equipment

	HES Unit #
	Distance-1 way
	HES Unit #
	Distance-1 way
	HES Unit #
	Distance-1 way
	HES Unit #
	Distance-1 way

	10214529C
	60 mile
	10719782
	60 mile
	10784064
	60 mile
	10969711
	60 mile

	11006314
	60 mile
	
	
	
	
	
	

	Job Hours

	Date
	On Location Hours
	Operating Hours
	Date
	On Location Hours
	Operating Hours
	Date
	On Location Hours
	Operating Hours

	09/26/08
	10
	1
	09/27/08
	3.5
	1
	
	
	

	TOTAL 
	
	 Total is the sum of each column separately

	Job 
	Job Times

	Formation Name
	
	
	Date
	Time
	Time Zone

	Formation Depth (MD)
	Top 
	
	Bottom
	
	Called Out
	26 - Sep - 2008
	07:30
	MST

	Form Type
	
	BHST
	
	On Location
	26 - Sep - 2008
	14:00
	MST

	Job depth MD
	1144. ft
	Job Depth TVD
	1124. ft
	Job Started
	26 - Sep - 2008
	17:39
	MST

	Water Depth
	
	Wk Ht Above Floor
	5. ft
	Job Completed
	27 - Sep - 2008
	02:12
	MST

	Perforation Depth (MD)
	From 
	
	To 
	
	Departed Loc
	27 - Sep - 2008
	03:30
	MST

	Well Data

	Description
	New / Used
	Max pressure

psig
	Size 

in  
	ID          

in
	Weight

lbm/ft  
	Thread
	Grade
	Top MD

ft
	Bottom  MD

ft
	Top TVD

ft
	Bottom TVD

ft

	Sales/Rental/3rd Party (HES)

	Description
	Qty
	Qty uom
	Depth
	Supplier

	PLUG,CMTG,TOP,9 5/8,HWE,8.16 MIN/9.06 MA
	1
	EA
	
	

	Tools and Accessories

	Type
	Size
	Qty
	Make
	Depth
	Type
	Size
	Qty
	Make
	Depth
	Type
	Size
	Qty
	Make

	Guide Shoe
	
	
	
	
	Packer 
	
	
	
	
	Top Plug
	9.625
	1
	

	Float Shoe
	
	
	
	
	Bridge Plug 
	
	
	
	
	Bottom Plug
	
	
	

	Float Collar
	
	
	
	
	Retainer
	
	
	
	
	SSR plug set
	
	
	

	Insert Float
	
	
	
	
	
	
	
	
	
	Plug Container
	9.625
	1
	

	Stage Tool
	
	
	
	
	
	
	
	
	
	Centralizers
	
	
	

	Miscellaneous Materials

	Gelling Agt
	
	Conc
	
	Surfactant
	
	Conc 
	
	Acid Type
	
	Qty
	
	Conc
	%

	Treatment Fld
	
	Conc
	
	Inhibitor
	
	Conc
	
	Sand Type
	
	Size
	
	Qty
	


	Fluid Data

	  Stage/Plug #: 1
	

	Fluid #
	Stage Type
	Fluid Name
	Qty
	Qty uom
	Mixing Density lbm/gal
	Yield ft3/sk
	Mix Fluid Gal/sk
	Rate bbl/min
	Total Mix Fluid Gal/sk

	 1
	  Water Spacer
	 
	20.0
	bbl
	8.4
	.0
	.0
	7.0
	

	 2
	  VersaCem Lead Cement
	 VERSACEM (TM) SYSTEM (452010)
	130.0
	sacks
	12.3
	2.38
	13.75
	7.0
	13.75

	 3
	  VersaCem Tail Cement
	 VERSACEM (TM) SYSTEM (452010)
	160.0
	sacks
	12.8
	2.11
	11.76
	7.0
	11.76

	 0.333 Gal
	 FRESH WATER

	 4
	  Displacement Fluid
	 
	85.2
	bbl
	8.4
	.0
	.0
	7.0
	

	Calculated Values
	Pressures
	Volumes

	Displacement
	85.2
	Shut In: Instant
	
	Lost Returns
	0
	Cement Slurry
	115.2
	Pad
	

	Top Of Cement
	SURFACE
	5 Min
	
	Cement Returns
	10
	Actual  Displacement
	83.5
	Treatment
	

	Frac Gradient
	
	15 Min
	
	Spacers
	20
	Load and Breakdown
	
	Total Job
	218.7

	Rates

	Circulating
	RIG
	Mixing
	7
	Displacement
	10
	Avg. Job
	8.5

	Cement Left In Pipe
	Amount
	42 ft
	Reason
	Shoe Joint

	Frac Ring # 1 @
	
	ID
	
	Frac ring # 2 @
	
	ID
	
	Frac Ring # 3 @
	
	ID
	
	Frac Ring # 4 @
	
	ID
	

	The Information Stated Herein Is Correct
	Customer Representative Signature


The Road to Excellence Starts with Safety
	Sold To #: 300721  
	Ship To #:  300721  
	Quote #:     
	Sales Order #: 6179522  

	Customer: WILLIAMS PRODUCTION RMT INC EBUSINE  
	Customer Rep: HIGHSMITH, JOEL  

	Well Name:  RWF  
	Well #: 433-30  
	API/UWI #:   

	Field:   
	City (SAP): TULSA
	County/Parish: Garfield  
	State: Colorado  

	Legal Description:  

	Lat:                      
	Long:        

	Contractor: WILLIAMS  
	Rig/Platform Name/Num: NABORS 577  

	Job Purpose: Cement Surface Casing  
	Ticket Amount: 

	Well Type: Development Well  
	Job Type: Cement Surface Casing   

	Sales Person: MARCOTTE, WAYNE   
	Srvc Supervisor: CALDWELL, JEFFREY   
	MBU ID Emp #: 369111  

	Activity Description
	Date/Time
	Cht
	Rate

bbl/min
	Volume

bbl
	Pressure

 psig
	Comments

	
	
	#
	
	Stage
	Total
	Tubing
	Casing
	

	Call Out
	 09/26/2008 07:30
	
	
	
	
	
	
	ELITE #12

	Crew Leave Yard
	 09/26/2008 11:00
	
	
	
	
	
	
	PLUG CONTAINER #D0426

	Arrive At Loc
	 09/26/2008 14:00
	
	
	
	
	
	
	CASING WAS STILL BEING RUN

	Assessment Of Location Safety Meeting
	 09/26/2008 14:10
	
	
	
	
	
	
	

	Rig-Up Equipment
	 09/26/2008 16:30
	
	
	
	
	
	
	

	Safety Huddle
	 09/26/2008 17:25
	
	
	
	
	
	
	HEAD WAS SECURED DOWN THROUGH OIT JOB.COMPANY REP VERIFIED PLUG CONTAINER WAS LOADED.

	Start Job
	 09/26/2008 17:39
	
	
	
	
	
	
	TD:1144 TP:1124 SJ:42 MUD:10.1 PPG 13.5'' HOLE

	Prime Pumps
	 09/26/2008 17:39
	
	
	
	
	
	
	H2O

	Test Lines
	 09/26/2008 17:41
	
	
	
	
	2500.0
	
	

	Pump Spacer 1
	 09/26/2008 17:43
	
	7
	20
	20
	
	190.0
	H2O

	Pump Lead Cement
	 09/26/2008 17:51
	
	7
	55.1
	53.5
	
	246.0
	130 SKS 12.3PPG 2.38 YIELD 13.75 GAL/SAK

	Pump Tail Cement
	 09/26/2008 17:59
	
	7
	60.1
	64.3
	
	245.0
	160 SKS 12.8 PPG 2.11 YIELD 11.75 GAL/SAK

	Shutdown
	 09/26/2008 18:08
	
	
	
	
	
	
	

	Drop Plug
	 09/26/2008 18:11
	
	
	
	
	
	
	PLUG AWAY


	Activity Description
	Date/Time
	Cht
	Rate

bbl/min
	Volume

bbl
	Pressure

 psig
	Comments

	
	
	#
	
	Stage
	Total
	Tubing
	Casing
	

	Pump Displacement
	 09/26/2008 18:11
	
	10
	85.2
	83.5
	
	780.0
	H2O

	Slow Rate
	 09/26/2008 18:21
	
	2
	75
	75
	
	250.0
	

	Bump Plug
	 09/26/2008 18:24
	
	2
	85.2
	83.5
	
	900.0
	PLUG BUMPED

	Check Floats
	 09/26/2008 18:27
	
	
	
	
	
	
	FLOATS HELD.1/2 BBL BACK.GOOD CIRCULATION THROUGH OUT JOB.

	Other
	 09/26/2008 18:30
	
	
	
	
	
	
	WAITED ON TOP OUT CEMENT

	Start Job
	 09/27/2008 01:14
	
	
	
	
	
	
	TOP OUT. WE RAN 4 JOINTS OF 1'' TUBING(80').

	Pump Cement
	 09/27/2008 01:21
	
	2
	15.3
	15.3
	
	250.0
	75 SKS 15.8 PPG 1.15 YIELD 5 GAL/SAK 2% CALCIUM CHLORIDE

	Pump Displacement
	 09/27/2008 01:31
	
	2
	2
	2
	
	220.0
	H20

	Shutdown
	 09/27/2008 01:36
	
	
	
	
	
	
	

	Clean Lines
	 09/27/2008 01:36
	
	
	
	
	
	
	CLEANED LINES THEN IMMEDIATLY STARTED 2ND TOP OUT.

	Pump Cement
	 09/27/2008 01:56
	
	2
	15.3
	15.3
	
	250.0
	75 SKS 15.8 PPG 1.15 YIELD 5 GAL/SAK 2% CALCIUM CHLORIDE

	Pump Displacement
	 09/27/2008 02:06
	
	
	
	
	
	
	H20

	Shutdown
	 09/27/2008 02:12
	
	
	
	
	
	
	10 BBLS OF CEMENT BACK TO SURFACE.

	End Job
	 09/27/2008 02:12
	
	
	
	
	
	
	THANK YOU FOR CHOOSING HALLIBURTON JEFF CALDWELL AND CREW.


	Summit Version:
	7.20.130
	Saturday, September 27, 2008 02:41:00
	



[image: image1.png][image: image2.png]HALLIBURTON



[image: image3.png]HALLIBURTON



