	[image: image2.png]HALLIBURTON




	Cementing Job Log


	[image: image1.png]HALLIBURTON




	Cementing Job Log



The Road to Excellence Starts with Safety
	Sold To #: 343322  
	Ship To #:  2871828  
	Quote #:     
	Sales Order #: 8391954  

	Customer: JETTA - EBUS  
	Customer Rep: Cleveland, Nicholas  

	Well Name:  Thompson  
	Well #: 1  
	API/UWI #: 05-009-06672  

	Field:   
	City (SAP): WALSH
	County/Parish: Baca  
	State: Colorado  

	Legal Description: Section 11  Township 35S  Range 43W 

	Lat: N 37.011 deg.  OR N 37 deg. 0 min. 39.492 secs.                     
	Long: W 102.249 deg.  OR W -103 deg. 45 min. 4.176 secs.       

	Contractor: Murfin  
	Rig/Platform Name/Num:  21  

	Job Purpose: Cement Surface Casing  
	Ticket Amount: 

	Well Type: Development Well  
	Job Type: Cement Surface Casing   

	Sales Person: HESTON, MYRON   
	Srvc Supervisor: GRAVES, JEREMY   
	MBU ID Emp #: 399155  

	Activity Description
	Date/Time
	Cht
	Rate

bbl/min
	Volume

bbl
	Pressure

 psig
	Comments

	
	
	#
	
	Stage
	Total
	Tubing
	Casing
	

	Call Out
	 08/15/2011 02:00
	
	
	
	
	
	
	

	Depart Location Safety Meeting
	 08/15/2011 03:30
	
	
	
	
	
	
	JOURNEY MANAGEMENT

	Arrive At Loc
	 08/15/2011 06:00
	
	
	
	
	
	
	

	Other
	 08/15/2011 06:05
	
	
	
	
	
	
	STILL DRILLING WHEN ARRIVED AT LOCATION

	Assessment Of Location Safety Meeting
	 08/15/2011 06:15
	
	
	
	
	
	
	SPOT TRUCKS AND SPEAK WITH COMPANY MAN ABOUT JOB PROCEDURES AND NUMBERS

	Pre-Rig Up Safety Meeting
	 08/15/2011 06:30
	
	
	
	
	
	
	WENT OVER ALL POSSIBLE HAZARDS

	Rig-Up Completed
	 08/15/2011 07:00
	
	
	
	
	
	
	IORN AND HOSES

	Other
	 08/15/2011 12:00
	
	
	
	
	
	
	DONE DRILLING PULLING DRILL PIPE OUT

	Running In Hole
	 08/15/2011 13:00
	
	
	
	
	
	
	8 5/8 CASING

	Casing on Bottom
	 08/15/2011 16:00
	
	
	
	
	
	
	RIG DOWN CASING CREW

	Safety Meeting - Pre Job
	 08/15/2011 16:15
	
	
	
	
	
	
	

	Start Job
	 08/15/2011 16:30
	
	
	
	
	
	
	

	Test Lines
	 08/15/2011 16:35
	
	
	
	
	
	4000.0
	TEST LINES 3000PSI

	Pump Spacer 1
	 08/15/2011 16:40
	
	
	10
	10
	
	300.0
	10BBLS FRESH WATER

	Pump Lead Cement
	 08/15/2011 16:48
	
	
	198
	208
	
	200.0
	380SKS MIXED AT 11.4#


	Activity Description
	Date/Time
	Cht
	Rate

bbl/min
	Volume

bbl
	Pressure

 psig
	Comments

	
	
	#
	
	Stage
	Total
	Tubing
	Casing
	

	Pump Tail Cement
	 08/15/2011 17:45
	
	
	38
	246
	
	200.0
	180SKS MIXED AT 15.6

	Drop Top Plug
	 08/15/2011 17:54
	
	
	
	
	
	.0
	

	Pump Displacement
	 08/15/2011 17:59
	
	
	72
	318
	
	400.0
	92.3BBLS OF FRESH WATER

	Other
	 08/15/2011 18:09
	
	
	20
	338
	
	500.0
	SLOW RATE 

	Bump Plug
	 08/15/2011 18:17
	
	
	
	
	
	1200.0
	BUMPED PLUG AT 550 TOOK TO 1200PSI

	Check Floats
	 08/15/2011 18:21
	
	
	
	
	
	
	FLOATS HELD

	End Job
	 08/15/2011 18:23
	
	
	
	
	
	
	THANKS FOR CALLING HALLIBURTON

	Pre-Rig Down Safety Meeting
	 08/15/2011 18:30
	
	
	
	
	
	
	

	Rig-Down Equipment
	 08/15/2011 18:30
	
	
	
	
	
	
	IRON AND HOSES

	Rig-Down Completed
	 08/15/2011 19:00
	
	
	
	
	
	
	

	Pre-Convoy Safety Meeting
	 08/15/2011 19:15
	
	
	
	
	
	
	JOURNEY MANAGEMENT

	Depart Location for Service Center or Other Site
	 08/15/2011 19:30
	
	
	
	
	
	
	


	  Sold To # : 
	
	Ship To # :
	
	Quote # :
	
	Sales Order # :
	

	SUMMIT Version:  
	
	Monday, August 15, 2011 06:51:00
	


	  Sold To # : 
	343322
	Ship To # :
	2871828
	Quote # :
	
	Sales Order # :
	8391954

	SUMMIT Version:  
	7.2.27
	Monday, August 15, 2011 06:51:00
	



[image: image1.png][image: image2.png]