SCHAAL DRILLING, CO.

46881 Hwy 24    BURLINGTON,  CO.  80807

719-346-8032

 FIELD REPORT

SURFACE CASING, DRILLING AND CEMENTING
DRILLING DATE  3-15-12
WELL NAME & LEASE #    State 843-16-14
MOVE IN, RIG UP, DIG PITS ETC.  DATE        03-14-12

TIME        2:30    AM   PM
SPUD TIME  6:15  AM PM  SHALE DEPTH     280            
TIME        8:45    AM  PM
HOLE DIA.  9 7/8     FROM 0 TO  469  +12  481  TD
            TIME      10:45    AM   PM
CIRCULATE, TOOH, MEASURED  463.45  FT CASING  475.45  KB FT SET DEPTH

       11     JOINTS    7    0D #/FT     17   20   23   16.04      @ Amherst yard
PUMP  103   SAC CEMENT   766     GALLONS DISP. CIRC.    5  BBL TO PIT

PLUG DOWN TIME  12:15  AM  PM
  DATE   3-15-12
CEMENT LEFT IN CSG. 30  

TYPE : PORTLAND CEMENT I/II ASTM C 150

CENTRALIZER   3



CEMENT COST $  1640.38
CENTRALIZER SET@  1-2 5-6 10-11
 Cement 14.5 #s                 
ELEVATION  3677



 CR 53 & CR 34 ½ S
+12KB             3689







PIPE TALLY



1.  42.15

11. 42.20
2.  42.15

12. 
3.  42.00

13. 
4.  42.15

14.
5.  42.15                     15.




6.  42.15

16.



7.  42.10

17.
8.  42.15

18.
9.  42.10
                                    Total

10. 42.15

        463.45

